## Slide 1
Zycus - UniSan S2P Implementation
Monthly Project Health Summary
Generated 2026-07-10 00:24
Report period: 2026-06-05 to 2026-06-26 (up to 4 weekly runs recorded so far)

## Slide 2
Status at a Glance
Green
This project is healthy — no action needed right now.
Confidence in this read: High — most of the expected data was filled in, so this read can be trusted.
Zycus - UniSan S2P Implementation is Green this week. In plain terms: 1 of its 39 milestones is delayed or missed, including Training Phase I. Data confidence for this read is high.

## Slide 3
What's Driving This Status
Every area we measured, in plain terms
Schedule
Green
Only about 3.5% of tasks are behind schedule, which is a healthy range
Budget
N/A
Not enough data for this project — left out of the score.
Milestones
Amber
1 of its 39 milestones is delayed or missed, including Training Phase I
Blockers
Green
There are no open blockers right now
Team Feedback
N/A
Not enough data for this project — left out of the score.
Key Deadlines
Green
No tasks on the tightest part of the schedule are currently late

## Slide 4
Milestone Tracker
Delayed or missed milestones by project
Zycus - UniSan S2P Implementation
Amber
1/39 milestones delayed or missed
Training Phase I

## Slide 5
Trend Analysis
Composite RAG Score Over Time (real weekly runs, not modeled)
Zycus - UniSan S2P Implementation
Green
Jun 05 · 90
Green
Jun 12 · 90
Green
Jun 19 · 90
Green
Jun 26 · 90
What's ALSO real: Stakeholder Sentiment Over Time
Comment timestamps are real, dated facts — re-scoring sentiment using only comments that existed by each past week is measuring history, not modeling it.
Zycus - UniSan S2P Implementation
N/A
3 weeks ago
N/A
2 weeks ago
N/A
1 week ago
N/A
This week

## Slide 6
Recommendations
Generated for a VP audience from this month's project data
1
Implement an accelerated training schedule for the delayed phase I to minimize future delays.
2
Conduct a root cause analysis on the delay in Training Phase I and develop corrective actions.
3
Increase monitoring frequency of project milestones to ensure timely completion of remaining phases.
4
Review resource allocation for upcoming training sessions to prevent bottlenecks.
5
Engage with stakeholders to communicate the impact of delays and revised timelines.